WealthWise – Sprint Documentation

Project Sprint Instruction Sheet

Project: WealthWise – Mutual Fund & SIP Investment Tracking Platform
Sprint Duration: Week 1 (5 Days)
Sprint Goal: Establish the core backend infrastructure including database schema, user authentication system, and the initial portfolio management APIs.

Team Alpha – Database & Data Architecture Team

Sprint Responsibility: Database Design and Implementation

Sprint Tasks

- Create a Work Breakdown Structure (WBS) for all database development tasks related to WealthWise.

- Prepare an Activity Network Diagram (AND) showing the dependency and sequence of database activities.

- Design the database schema required for the platform including the following major entities:

  - Users

  - Mutual Funds

  - Investments

  - SIP Plans

  - Transactions

  - Financial Goals

  - Portfolio Summary

- Create the MySQL database for the WealthWise system.

- Implement all required database tables.

- Write and document all DDL statements used to create the tables.

- Define and document relationships between tables including:

  - Primary Keys (PK)

  - Foreign Keys (FK)

  - Constraints (NOT NULL, UNIQUE, CHECK)

- Ensure database structure supports the following platform features:

  - Tracking SIP and lump sum investments

  - Maintaining transaction history

  - Linking investments to financial goals

  - Storing NAV related information

  - Calculating investment performance metrics

- Document the complete database architecture, including:

  - Table structures

  - Entity relationships

  - Data flow between modules

- Conduct a technical walkthrough session explaining the database design to the rest of the team.

Expected Deliverables

- WealthWise database created in MySQL

- All required tables implemented

- Document containing DDL scripts

- ER diagram and relationship documentation

- Database design presentation for the team

Team Charlie – Backend API Development Team

Sprint Responsibility: Backend Authentication and Core API Development

Sprint Tasks

- Coordinate with Team Alpha to obtain the finalized User table structure.

- Understand the following database details:

  - User table attributes

  - Role definitions

  - Authentication requirements

  - Database constraints

- Design and implement Spring Boot REST APIs for:

  - User Registration (Signup)

  - User Login

  - JWT Authentication

- Integrate Spring Security with JWT tokens to secure user access.

- Implement basic input validation and request handling.

- Connect the backend application with the MySQL database using Spring Data JPA and Hibernate.

- Test APIs using Postman.

- Verify:

  - Data insertion during signup

  - Authentication validation during login

  - JWT token generation and validation

- Implement initial portfolio APIs, including:

  - Add investment

  - View investments

  - Retrieve user portfolio summary

- Ensure API endpoints follow RESTful architecture standards.

Expected Deliverables

- Working Signup API

- Working Login API

- JWT authentication implemented

- Portfolio API endpoints

- Postman API test results

- Short technical explanation of API workflow

Team Delta – Frontend Development Team

Sprint Responsibility: Basic UI Development and API Integration Preparation

Sprint Tasks

- Setup the React.js project environment with TypeScript.

- Install and configure required frontend tools:

  - React Router

  - Axios

  - Material UI / Ant Design

  - Redux or Context API

- Design initial UI wireframes for:

  - Login Page

  - Signup Page

  - Dashboard Page

  - Portfolio Overview

- Develop the Login and Signup user interface.

- Connect frontend forms with backend APIs using Axios HTTP requests.

- Display appropriate validation messages and error handling.

- Implement basic dashboard layout, including placeholders for:

  - Portfolio value

  - Investment summary

  - Charts for asset allocation

Expected Deliverables

- Working React project setup

- Login UI

- Signup UI

- API connection with backend

- Basic dashboard layout

Team Lead & Coordination Team

Sprint Responsibility: Project Coordination and Technical Supervision

Tasks

- Monitor daily sprint progress of all teams.

- Ensure proper communication between backend, frontend, and database teams.

- Assist in resolving technical challenges and integration issues.

- Ensure the database schema supports backend API requirements.

- Verify that frontend APIs match backend endpoint structures.

- Conduct daily stand-up meetings.

- Review sprint deliverables before the final presentation.

Sprint Review (End of Sprint)

At the end of the sprint, each team will:

- Present the completed work

- Demonstrate functional modules

- Explain design decisions and implementation strategy

- Show database, APIs, and UI integration

The sprint review ensures that the foundation of the WealthWise platform is ready for the next development phase, which will include advanced analytics, SIP automation, and portfolio visualization.

Important Guidelines

- Maintain clear documentation for all development activities.

- Ensure continuous collaboration between teams.

- Report technical blockers early for quick resolution.

- Follow clean coding standards and version control practices.

- Focus on scalable architecture, as WealthWise will handle financial data and real-time investment tracking.